Invitation to Bid

Direct Supply

Direct Supply - Merrill Gardens at Barkley Place

36 Barkley Circle

Fort Myers, FL, 33907

Proposal due date – 11/18/2025 @ 10a.m.

Anticipated start date – Q1 2026

Duration of project – 18 Weeks

Walk through date:

TBD through separate email

Request for Plans / Specs

Josh Laliberte

774-205-9824

Josh.laliberte@southcoastimprovement.com

Plans / Specifications are available upon request via Dropbox / Building Connected / Direct email

Information on RFI or scope clarification

Contact Information

Grant Laliberte—grant.laliberte@southcoastimprovement.com

Plan Information:

- Construction Drawings by Direct Supply Aptura- Dated 10/27/2025

Description of work

The scope of this project involves a refresh of finishes including selection & installation of new cabinetry in common areas.  No egress exits or exit routes will be altered during this refresh.  Egress will be maintained at all times during construction.

2 Drawings Sets to Review - Permittable and Non Permittable Trade Specific Clarifications to Documents:

Below information is not all inclusive, please refer to plans and specs for bidding.

Please note and include cost for all required mockups, samples, shop drawings, and submittals in the project specifications.

Project is open shop.

All work to be performed normal working hours with the exception of the common area flooring.

Demo:

•	Demo of existing finishes

•	MEP/FP dropped to floor by others

Concrete:

•	Concrete slabs

Glass:

•	Door glass

DFH:

•	New DFH package

Millwork:

•	Furnish & Install Cabinets & casework

•	Furnish & Install of Countertops/Backsplash (Solid Surface & PLam) per plans.

•	Furnish and install running trim

GWB:

•	Furnish & Install GWB wall board.

•	Furnish & Install LGMF where required

•	Provide level 4 finish at new walls

Flooring:

•	Furnish & Install flooring (Common are4a flooring to be off hours).

•	Furnish & Install ceramic tile

Paint:

•	Paint of all walls, trim, doors, & ceiling

Specialties:

•	Bathroom specialties

Signage:

•	New room signage

Fire Protection

•	Work per Fire Protection drawings.

Plumbing:

•	Furnish and installation of new waste, water and vent lines.

•	Furnish & install all fixtures.

•	All work should be coordinated with plans and not just based off of ITB summary of work.

HVAC:

•	New work per mechanical drawings to include but not limited to new equipment, duct work, grilles/diffusers, installation of new panels/valve accesses.

•	All work should be coordinated with plans and not just based off of ITB summary of work.

Electrical:

•	Temp power / lighting

•	New work per electrical drawings to include but not limited to new panel boards, Mechanical, plumbing equipment, Fire alarm, switches/switch plates, thermostat, circuits, conduits and lighting systems, ect..

•	All work should be coordinated with plans and not just based off of ITB summary of work.